## Slide 1: Timetable

## Slide 2: Work Timetable
Week 1
  Download all data, upload to S3 bucket
  Combine all small files into a big file for efficiency (Spark)
  Investigate mapping options
Week 2
  Start working to get aggregations of crime data
  Clean Crime data
  Create maps with Bokeh
Week 3
  Determine primary level of analysis to LAD level.
  Finish getting aggregations of crime data to the LAD level
  Come up with feasible deliverables
Week 4
  Perform formal analyses (OLS regression, clustering)
  Finalize maps and create map gif
  Prepare presentation materials
To do:
  Write paper
  Further flesh out existing analyses
Notes: A lot of our work in this project was focused on data wrangling, storage, and learning the intricacies of our analysis tools, or learning them entirely. This did not come as a surprise, as those of us in the data analytics program have learned throughout that the data preparation stage takes the majority of the time. We also ran into unexpected issues and delays. For mapping, there were sheer size limitations that constrained what we could map, or how large the maps were (in one case, half a gigabyte), or how long they took to load. In data wrangling, we were able to create files, but had issues saving them in formats that could be easily loaded up again. There were delays due to unforeseen unsupported features. For example, Spark cannot perform nested queries – and it took awhile to apply the workaround. All of these issues and delays contributed to a need to constantly revise our goals an expectations for the project. We don’t expect to further our analysis much during finals. We will polish our existing analyses and write the paper, but due to competing demands from other courses, we anticipate that will be the majority of our remaining accomplishments.